City of Newton

# DEPARTMENT OF PUBLIC WORKS

# ENGINEERING DIVISION

OFFICE OF THE CITY ENGINEER

## 1000 Commonwealth Avenue

Newton Centre, MA 02459-1449

December 1, 2017

Setti D. Warren

Mayor

To:	Public Facilities Committee, Public Safety and Transportation Committee

From:	James McGonagle, Commissioner Public Works

Louis M. Taverna, P.E., City Engineer

Subject:	West Newton Square, Design Costs to Date

Department of Public Works hired HDR Engineering, Inc. in June 2016 for concept design for the West Newton Square enhancement project.

Contract value = $168,441		$168,441 expended.

Department of Public Works hired HDR Engineering, Inc. in January 2017 for preliminary and final design for the West Newton Square enhancement project.

Contract value = $354,059		$308,200 expended (through 11/25/17), $45,859 remains.

Remaining encumbered funds are to be expended through December.

Estimated additional cost to complete = approximately $120,000.  HDR will provide a man-hour and cost estimate at a later date.

cc:	Nadia Kahn

Danielle Delaney

Shawna Sullivan